VERIDOC AI

AI-Powered Source Data Verification Platform

Project Initiation Document

Version 1.0  |  Confidential

| Document Status | Draft |
| --- | --- |
| Version | 1.0 |
| Classification | Confidential |
| Date | 10 June 2026 |

# EXECUTIVE SUMMARY

VeriDoc AI is a next-generation, AI-powered Source Data Verification (SDV) platform designed to transform the clinical trial monitoring process. The platform addresses one of the most resource-intensive activities in clinical research — the manual verification of source medical documentation against electronic Case Report Form (eCRF) data — by deploying a fleet of specialized AI agents that automate, standardize, and accelerate the entire SDV workflow.

Clinical trials across all phases (I–IV) are burdened by increasingly complex data requirements, global multi-site operations, and rigorous regulatory demands. Traditional on-site SDV consumes up to 30–35% of total trial costs and is a primary bottleneck in study timelines. VeriDoc AI directly addresses this challenge.

## Vision Statement

To become the global standard for AI-assisted Source Data Verification in clinical trials, enabling faster, more accurate, and fully auditable verification across any therapeutic area, any phase, and any geography — while maintaining full compliance with GCP, ALCOA+, 21 CFR Part 11, EMA Annex 11, and ICH E6(R3).

## Core Problem Being Solved

| Challenge | Current Impact |
| --- | --- |
| Manual SDV is slow and expensive | 30–35% of trial costs; major timeline delays |
| Human error in data comparison | Missed discrepancies; regulatory findings |
| Global heterogeneity of EMR systems | No unified data pipeline; manual workarounds |
| ALCOA+ compliance verification | Inconsistent; relies on individual CRA judgment |
| AE/SAE timeline monitoring | Delays in regulatory reporting; risk of non-compliance |
| Cross-domain data consistency | Rarely performed systematically; high oversight |
| Query management | Manual generation; slow resolution cycles |

## Proposed Solution

VeriDoc AI integrates directly with Electronic Medical Records (EMR) systems via HL7 FHIR and proprietary adapters, and with Medidata Rave (primary eCRF) via its API. A multi-agent AI architecture performs parallel, continuous verification across all data domains, generating structured queries, clinical significance assessments, and regulatory-compliant reports — all with a complete audit trail.

## Key Value Propositions

- 70–85% reduction in manual SDV effort for routine data fields

- Real-time ALCOA+ compliance verification across all source documents

- Automated clinical significance assessment for laboratory and instrumental findings

- Proactive AE/SAE timeline monitoring with regulatory deadline tracking

- Cross-domain consistency checks (Medical History, AE, Labs, ConMed)

- Risk-based site prioritization aligned with ICH E6(R3) principles

- Full audit trail compliant with 21 CFR Part 11 and EMA Annex 11

- Global scalability across any number of sites, studies, and geographies

## Business Model

| Tier | Target Client | Pricing Model |
| --- | --- | --- |
| Core | Academic centers, small CROs, investigator-led trials | Per-patient, per-month fee (~$15–25) |
| Standard | Mid-size CROs and Sponsors, 1–5 concurrent studies | SaaS subscription (~$3,000–8,000/month per study) |
| Enterprise | Top-20 CROs, Big Pharma, multiple concurrent studies | Annual enterprise license ($200,000–2,000,000/year) |

## Financial Summary

| Metric | Value | Notes |
| --- | --- | --- |
| Phase 1 MVP Investment | ~$800K – $1.2M | Development, integration, validation |
| Target Break-even | Month 20–24 | Based on 10+ paying clients |
| Year 1 ARR Target | $200K – $400K | 2–3 pilot clients |
| Year 2 ARR Target | $1.5M – $3M | 10–15 clients |
| Year 3 ARR Target | $5M – $12M | 30–50 clients |

## Critical Success Factors

- Regulatory Affairs strategy established before development begins (21 CFR Part 11, Annex 11, ICH E6(R3))

- At least one CRO or Sponsor pilot partner engaged during design phase

- Official Medidata Technology Partner status obtained for full API access

- System validation (IQ/OQ/PQ) completed before commercial deployment

- Human-in-the-loop architecture maintained for all clinical decisions

# 1. PROJECT OVERVIEW

## 1.1 Background and Context

Source Data Verification (SDV) is a fundamental component of Good Clinical Practice (GCP) and is required by all major regulatory authorities including the FDA (21 CFR Part 312), EMA (Directive 2001/20/EC), and ICH E6(R3). SDV ensures that data entered into the electronic Case Report Form (eCRF) accurately reflect the original source documentation — medical records, laboratory reports, imaging results, patient diaries, and other source materials.

In traditional clinical trial operations, SDV is performed manually by Clinical Research Associates (CRAs) during on-site monitoring visits. This process is labor-intensive, time-consuming, and prone to human error, particularly as trials grow in complexity, patient numbers, and geographic distribution. For a Phase III trial with 150 sites and 3,000 patients, manual SDV can require thousands of CRA hours per year.

The introduction of risk-based monitoring (RBM) under ICH E6(R3) has shifted emphasis toward centralized statistical monitoring and targeted SDV, creating an opportunity for AI-powered tools to perform continuous, comprehensive centralized monitoring that was previously impractical at scale.

## 1.2 Project Scope

IN SCOPE

• AI-powered SDV: automated comparison of EMR source data vs. eCRF data (Medidata Rave) • ALCOA+ compliance verification for all source documentation • Laboratory data clinical significance assessment • AE/SAE and Concomitant Medication SDV and timeline monitoring • Cross-domain consistency checks (Medical History, AE/SAE, Labs, ConMed, Vitals) • Medical review of eCRF-entered data • Automated query generation and lifecycle management in Medidata Rave • Risk-based site scoring and monitoring prioritization • eTMF integration (Veeva Vault TMF, Montrium, Wingspan) • Multi-site, multi-study, global deployment capability • Regulatory-compliant audit trail (21 CFR Part 11 / EMA Annex 11) • Multi-language support for documentation and queries

OUT OF SCOPE (Phase 1)

• Electronic data capture (eCRF) — integration only, not replacement • CTMS (Clinical Trial Management System) functionality • Pharmacovigilance database submission (MedWatch, EudraVigilance) • Direct patient-facing interfaces • Statistical analysis plan execution • Biostatistics or data management functions

## 1.3 Target Users

| User Role | Organization | Primary Use | Access Level |
| --- | --- | --- | --- |
| CRA / Monitor | CRO / Sponsor | Perform and review SDV | Full SDV workflow |
| Data Manager | CRO / Sponsor | Query management, data review | Query + data review |
| Medical Monitor | CRO / Sponsor | Medical review, AE/SAE review | Medical review module |
| Site Coordinator | Clinical Site | Respond to queries | Query responses only |
| Principal Investigator | Clinical Site | Review and confirm clinical findings | Medical sign-off |
| Sponsor Representative | Pharma / Biotech | Study oversight, risk review | Read-only dashboard |
| Regulatory Affairs | CRO / Sponsor | Compliance and audit reports | Reports and audit trail |
| System Administrator | Any | User management, configuration | Full admin access |

# 2. FUNCTIONAL REQUIREMENTS

## 2.1 Source Data Verification Engine

The core SDV engine performs field-level comparison between data extracted from EMR source documents and data entered in Medidata Rave eCRF. The engine must handle:

- Exact value matching for numerical data (lab values, vital signs, dates)

- Semantic matching for clinical terminology using SNOMED CT and MedDRA mappings

- Unit conversion and normalization (e.g., mg/dL to mmol/L, Fahrenheit to Celsius)

- Date format normalization across regional conventions

- Multi-language text comparison for international sites

- Handling of missing, partial, or illegible source data with appropriate flagging

## 2.2 ALCOA+ Compliance Verification

Every source document ingested by the system must be assessed against the ALCOA+ framework as defined by FDA and ICH guidelines:

| ALCOA+ Principle | Verification Method | Output on Failure |
| --- | --- | --- |
| Attributable | Detect presence of author signature, credentials, date/time of documentation | Query: missing attribution |
| Legible | OCR confidence scoring; handwriting detection; image quality assessment | Flag for human review if score <95% |
| Contemporaneous | Compare document timestamp against event date; configurable time windows | Query: delayed documentation with required explanation |
| Original | Document fingerprinting; hash verification; version control tracking | Flag: potential copy without certification |
| Accurate | Detect corrections without initials/date/reason; physiological plausibility checks | Query: non-compliant correction identified |
| Complete | Protocol-driven checklist per visit; mandatory field verification | Query: missing required documentation |
| Consistent | Cross-document consistency across visits and data domains | Query: inconsistency identified between documents |
| Enduring | File format and storage medium validation | Alert: non-durable format detected |
| Available | Accessibility check at time of audit simulation | Alert: document not retrievable |

## 2.3 Laboratory Data Management

The laboratory module performs multi-level verification and assessment:

- Extraction and normalization of lab results from EMR using LOINC coding

- Verification of lab values, units, collection dates, and methods against eCRF entries

- Reference range comparison using site-specific certified laboratory normals

- Grade classification per CTCAE v5.0 for oncology trials or NCI criteria

- Clinical significance assessment with three-tier alert system (Low / Moderate / Critical)

- Trend analysis across visits with progressive worsening detection

- Protocol-specific threshold monitoring (e.g., neutrophil counts, liver enzymes)

- Automatic cross-reference: clinically significant lab findings vs. AE/SAE reporting

## 2.4 Adverse Event and SAE Verification

The AE/SAE module provides comprehensive monitoring of safety data:

- Verification that all AEs documented in source are recorded in eCRF

- CTCAE Grade verification against source documentation narrative

- Start date, end date, and outcome consistency checks

- Causality assessment verification: related/not related supported by documentation

- SAE regulatory timeline monitoring: 7-day (fatal/life-threatening) and 15-day (other) reporting windows for FDA and EMA

- SAE cross-verification: hospitalization records, concomitant medications, laboratory data

- Protocol Deviation flagging for unreported or late-reported SAEs

## 2.5 Concomitant Medication Verification

- Verification of all ConMed entries against medical records and prescription documentation

- Start/stop date consistency with medical history and AE documentation

- ATC/WHO Drug Dictionary coding verification

- Prohibited medication check against protocol exclusion criteria

- Drug-drug interaction screening with investigational product

- Indication cross-reference with Medical History and AE data

## 2.6 Cross-Domain Consistency Checks

The Consistency Agent performs matrix-based cross-verification across all data domains:

| Domain Pair | Example Check |
| --- | --- |
| Medical History ↔ AE/SAE | Pre-existing condition worsening documented as AE; baseline vs. new onset determination |
| Medical History ↔ ConMed | Documented diagnosis should have corresponding medication or documented reason for absence |
| Medical History ↔ Labs | Diagnoses such as diabetes should correspond to relevant laboratory assessments |
| AE/SAE ↔ Labs | AE of nephrotoxicity should be supported by creatinine elevation; grade should match severity |
| AE/SAE ↔ ConMed | Adverse event treatment should be documented as concomitant medication |
| AE/SAE ↔ Vitals | AE of hypotension should correspond to documented blood pressure values |
| Labs ↔ ConMed | Dose modifications for toxicity should trigger review of subsequent lab values |
| Informed Consent ↔ All Procedures | Date of informed consent must precede all study procedures |

## 2.7 Query Management

The Query Agent automates the full query lifecycle within Medidata Rave:

- Automated query generation with structured, protocol-specific language

- Priority classification: Critical / High / Medium / Low

- Direct integration with Medidata Rave Discrepancy Note system via API

- Query routing to appropriate site personnel based on query type

- Response evaluation: system assesses whether response resolves the query

- Automated follow-up for unresolved or unsatisfactory responses

- Escalation workflow for queries unanswered beyond configurable thresholds

- Query metrics and KPI tracking by site, investigator, and data domain

# 3. TECHNICAL ARCHITECTURE

## 3.1 System Architecture Overview

VeriDoc AI is built on a cloud-native, microservices architecture deployed across regional cloud instances to meet data residency requirements. The system is organized into four primary layers:

| Layer | Components | Technology Stack |
| --- | --- | --- |
| Presentation Layer | Sponsor Portal, CRO Portal, Site Portal, Mobile App, REST API | React.js, TypeScript, REST/GraphQL |
| Integration Layer | EMR Adapters, eCRF Connector, eTMF Connector, Identity Provider | FHIR R4, HL7 v2, OAuth 2.0, SAML 2.0 |
| AI Processing Layer | Orchestrator Agent, 10 Specialized Agents, LLM Engine, OCR Engine | LangGraph, Python, Claude/GPT-4, Azure AI |
| Data Layer | Patient Data Store, Audit Database, Document Store, Configuration DB | PostgreSQL, MongoDB, Azure Blob, Redis |
| Infrastructure Layer | Regional cloud clusters, CDN, WAF, HSM, Monitoring | AWS / Azure, Terraform, Kubernetes |

## 3.2 AI Agent Architecture

The platform deploys 10 specialized AI agents coordinated by an Orchestrator Agent. Each agent is purpose-built for a specific SDV domain and operates as an autonomous, stateful unit with defined tools, decision logic, and escalation pathways.

| Agent | Primary Function | Key Tools | Human Escalation Trigger |
| --- | --- | --- | --- |
| Orchestrator | Task planning, agent coordination, priority management | All agent APIs, Rave API, Protocol DB | Conflicting findings across agents |
| SDV Agent | Field-level source vs. eCRF comparison | EMR connector, Rave API, NLP engine | Semantic ambiguity, critical mismatch |
| ALCOA+ Agent | Regulatory compliance of source documents | OCR engine, timestamp analyzer, hash verifier | Legibility score <85%, potential fraud indicators |
| Lab Agent | Lab extraction, verification, clinical significance | LOINC DB, CTCAE classifier, trend analyzer | Critical values, Grade 3+ findings |
| AE/SAE Agent | Safety data verification, timeline monitoring | MedDRA encoder, timeline calculator, Rave API | All SAE findings, causality disputes |
| ConMed Agent | Medication verification and interaction screening | WHO Drug Dictionary, interaction DB, ATC coder | Prohibited medications, serious interactions |
| Consistency Agent | Cross-domain data consistency matrix | All domain data, protocol rules engine | Clinically significant inconsistencies |
| Query Agent | Query generation, lifecycle management | Rave Query API, template library, NLP writer | Complex clinical disputes, PI escalations |
| Risk Agent | Site risk scoring, monitoring prioritization | Analytics engine, historical data, risk model | Risk score >7/10, sudden risk changes |
| Report Agent | SDV reports, visit letters, eTMF filing | Document generator, eTMF API, template engine | Regulatory submission reports |

## 3.3 EMR Integration Framework

The Universal EMR Connector Framework provides adapters for all major EMR systems and a fallback pathway for non-standard systems. All data is normalized to the FHIR R4 Unified Patient Data Model before processing.

| Integration Type | Target Systems | FHIR Resources Used |
| --- | --- | --- |
| Native FHIR R4 | Epic, Cerner, Oracle Health, NHS SPINE | Patient, Encounter, Observation, Condition, MedicationRequest, AdverseEvent, DiagnosticReport, DocumentReference, Procedure |
| HL7 v2.x Adapter | Older hospital systems, Siemens, Agfa | Mapped to FHIR via HL7 v2 translation layer |
| Proprietary API | Country-specific EMR systems | Custom adapter with FHIR normalization |
| Semi-manual Import | Systems without API access | Structured PDF/Excel import with AI extraction |
| Document OCR | Paper records, scanned documents | OCR + NLP extraction to FHIR DocumentReference |

## 3.4 Medidata Rave Integration

Medidata Rave is the primary eCRF integration target. The platform uses the Medidata Rave Web Services (MDRWS) API for bidirectional data exchange:

- READ operations: Subject data, CRF field values with audit trail, query status, protocol deviations, randomization data, freeze/lock status

- WRITE operations: Open discrepancy notes (queries), update query status, set SDV flags per field, flag protocol deviations

- WEBHOOKS: Real-time triggers on new data entry, SAE submission, query response

- Requires official Medidata Technology Partner agreement for production API access

## 3.5 Security and Compliance Architecture

| Requirement | Implementation |
| --- | --- |
| 21 CFR Part 11 | Electronic signatures with biometric confirmation; complete, time-stamped audit trail; system access controls; validated system status |
| EMA Annex 11 | Change control procedures; data integrity controls; backup and recovery; audit trail review capability |
| GDPR Article 9 | Pseudonymization of all patient-identifiable data at ingestion; data residency enforcement; consent management; right to erasure workflow |
| HIPAA / HITECH | PHI encryption at rest (AES-256) and in transit (TLS 1.3); access controls; breach notification procedures |
| ISO 27001 | Information security management system; risk assessment; security incident management |
| Data Residency | Regional cloud instances: Americas (AWS us-east), EMEA (Azure West Europe), APAC (AWS ap-southeast); China isolated instance |
| Encryption | AES-256 at rest; TLS 1.3 in transit; HSM for key management; field-level encryption for PII |
| Access Control | Role-based access control (RBAC); multi-factor authentication; session management; IP allowlisting for site access |

# 4. REGULATORY AND COMPLIANCE STRATEGY

## 4.1 Applicable Regulations and Guidelines

VeriDoc AI must comply with the following regulatory frameworks as a system used in GCP-regulated clinical trials:

- ICH E6(R3) Good Clinical Practice — primary GCP guideline; emphasizes risk-based and technology-enabled approaches

- ICH E8(R1) General Considerations for Clinical Studies — quality by design principles

- FDA 21 CFR Part 11 — Electronic Records and Electronic Signatures

- FDA 21 CFR Part 312 — Investigational New Drug Applications

- EMA Annex 11 — Computerised Systems in GxP environments

- EU Regulation 536/2014 — Clinical Trials Regulation

- PMDA ERES Guidelines (Japan)

- NMPA Clinical Trial Data Management Guidelines (China)

- ANVISA RDC 204/2017 (Brazil)

## 4.2 Computer System Validation (CSV) Strategy

As a system used in GCP-regulated activities, VeriDoc AI requires formal Computer System Validation (CSV) before use in any clinical trial. The validation lifecycle follows the GAMP 5 framework:

| Validation Phase | Activities |
| --- | --- |
| User Requirements Specification (URS) | Documented functional and non-functional requirements traceable to regulatory standards |
| Functional Specification (FS) | Detailed specification of system functions and behaviors |
| Design Qualification (DQ) | Verification that the system design meets specified requirements |
| Installation Qualification (IQ) | Verification that the system is installed correctly in the target environment |
| Operational Qualification (OQ) | Verification that the system operates as specified throughout operational ranges |
| Performance Qualification (PQ) | Verification that the system performs consistently in the intended use environment |
| Ongoing Validation | Change control procedures; periodic review; revalidation upon significant changes |

## 4.3 Audit Trail Requirements

All system actions must be captured in a complete, secure, and unalterable audit trail including:

- User identity, role, and access timestamp for every system interaction

- All data accessed, modified, or deleted with before/after values

- All queries generated, modified, and closed with rationale

- All AI agent decisions with supporting evidence and confidence scores

- All system configuration changes

- All login attempts (successful and failed)

Audit trail data must be retained for a minimum of 15 years post-study completion, or as required by the longest applicable regulatory retention period.

## 4.4 Human-in-the-Loop Requirements

VeriDoc AI operates as a decision-support tool. The following clinical decisions require qualified human review and approval before any action is taken:

| Decision Type | Required Reviewer |
| --- | --- |
| SAE causality assessment | Medical Monitor (physician) |
| Protocol Deviation determination | CRA + Medical Monitor |
| Clinical significance of laboratory findings | Medical Monitor |
| Query closure for complex clinical disputes | Senior CRA / Medical Monitor |
| Site escalation recommendations | Clinical Operations Lead |
| Regulatory reporting decisions | Regulatory Affairs + Medical Monitor |
| Study halt or suspension recommendations | Sponsor Medical Officer |

# 5. IMPLEMENTATION ROADMAP

## 5.1 Phased Delivery Approach

The project is structured in four phases over 36 months, with each phase delivering incremental value and progressively expanding capability and geographic reach.

### Phase 1 — Foundation and MVP (Months 1–12)

Phase 1 Objectives

Deliver a production-ready MVP with core SDV capabilities for EU/US markets. Onboard 2–3 pilot CRO or Sponsor clients for real-world validation. Achieve Medidata Technology Partner status. Complete initial regulatory documentation and begin IQ/OQ validation.

| Sprint / Milestone | Deliverables |
| --- | --- |
| Sprints 1–3 (M1–M3) | Platform architecture; FHIR R4 integration framework; Medidata Rave API integration; core SDV Agent |
| Sprints 4–5 (M4–M5) | ALCOA+ Agent; Lab Agent with clinical significance engine; LOINC/MedDRA/SNOMED integration |
| Sprints 6–7 (M6–M7) | AE/SAE Agent with timeline monitoring; ConMed Agent with drug interaction screening |
| Sprints 8–9 (M8–M9) | Consistency Agent; Orchestrator Agent; Query Agent with Rave integration |
| Sprints 10–11 (M10–M11) | Risk Agent; Report Agent; CRA and Sponsor portals; audit trail module |
| Sprint 12 (M12) | Pilot client onboarding; IQ/OQ execution; regulatory documentation; performance optimization |

### Phase 2 — Scale and Expand (Months 13–24)

- eTMF integration (Veeva Vault TMF, Montrium, Wingspan)

- Additional eCRF integrations: Veeva Vault EDC, Oracle Inform, REDCap

- Extended EMR adapters for Japan, Brazil, and Middle East systems

- Enterprise tier launch with white-label option

- ISO 27001 certification

- PQ validation completion; FDA and EMA regulatory submissions

- Second regional cluster deployment (Americas or APAC)

### Phase 3 — Global Platform (Months 25–36)

- Full global deployment across all regions including China isolated instance

- PMDA (Japan), NMPA (China), ANVISA (Brazil) regulatory submissions

- AI model fine-tuning on accumulated platform data

- Predictive analytics: site performance forecasting, enrollment risk

- Partner ecosystem: CRO white-label program, API marketplace

- Potential strategic partnerships with major eCRF vendors

## 5.2 Resource Requirements

The following core team is required for Phase 1 delivery:

| Role | FTE | Key Responsibilities |
| --- | --- | --- |
| Technical Lead / Architect | 1 | System design, architecture decisions, technical oversight |
| Backend Engineers (Python / AI) | 3 | AI agent development, API integrations, data processing |
| Frontend Engineers | 2 | CRA portal, site portal, sponsor dashboard |
| DevOps / Infrastructure Engineer | 1 | Cloud infrastructure, CI/CD, security, monitoring |
| Medical Informatics Specialist | 1 | FHIR, LOINC, MedDRA, clinical logic validation |
| Regulatory Affairs Consultant | 1 (part-time) | 21 CFR Part 11, Annex 11, CSV strategy, audit readiness |
| Clinical Operations Expert | 1 (part-time) | SDV workflow design, CRA usability, Rave expertise |
| QA / Validation Engineer | 1 | IQ/OQ/PQ execution, test protocols, GAMP 5 compliance |
| Project Manager | 1 | Delivery oversight, client coordination, risk management |

# 6. RISK REGISTER

The following risks have been identified for the project. Each risk is assessed by probability and impact, with defined mitigation strategies.

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Regulatory non-acceptance of AI-generated SDV findings | Medium | Critical | Maintain human-in-the-loop for all clinical decisions; build full explainability into AI outputs; engage FDA/EMA early via pre-submission meetings |
| Medidata API access restrictions or changes | Low | High | Pursue formal Technology Partner agreement; build abstraction layer to accommodate API versioning; maintain direct eCRF import as fallback |
| EMR integration complexity at global sites | High | Medium | Phased integration approach; semi-manual import fallback; dedicated integration team per region |
| Data residency compliance failures | Low | Critical | Regional cloud deployment from day one; legal review per jurisdiction; GDPR and PIPL compliance by design |
| AI model hallucination in clinical context | Medium | Critical | Confidence thresholds with human review triggers; structured outputs only; extensive medical validation testing; conservative escalation thresholds |
| Computer System Validation delays | Medium | High | Engage CSV consultants early; build validation-ready documentation throughout development; budget 20% contingency |
| Failure to secure pilot clients | Medium | High | Engage clinical network early; offer pilot program with reduced/no cost; academic medical center partnerships |
| Cybersecurity breach of clinical trial data | Low | Critical | ISO 27001 certification; penetration testing; encryption at field level; third-party security audit annually |
| Key personnel attrition | Medium | Medium | Comprehensive documentation; knowledge transfer protocols; competitive compensation; equity participation |

# 7. COMMERCIAL STRATEGY AND GO-TO-MARKET

## 7.1 Market Opportunity

| Market Metric | Value |
| --- | --- |
| Global Clinical Trial Management Market (2024) | ~$2.8 billion |
| Clinical Data Management Market CAGR | ~12.5% (2024–2030) |
| Estimated SDV cost as % of total trial cost | 30–35% |
| Average Phase III trial monitoring cost | $5M – $15M |
| Number of active clinical trials globally (2024) | >400,000 |
| Target addressable market (SDV software) | ~$800M – $1.2B by 2028 |

## 7.2 Competitive Positioning

VeriDoc AI occupies a unique position as a specialized, AI-native SDV platform — as opposed to the broad clinical trial platforms offered by Medidata, Veeva, and Oracle, which offer SDV as a minor feature within a large suite. Key differentiators:

- Only platform built ground-up for AI-driven SDV with ALCOA+ compliance at its core

- eCRF-agnostic: integrates with Medidata Rave, Veeva EDC, Oracle Inform, and others

- Multi-agent architecture enables parallel, continuous monitoring rather than periodic review

- Global EMR integration capability including non-FHIR legacy systems

- Risk-based monitoring alignment with ICH E6(R3) built into the platform logic

## 7.3 Go-to-Market Phases

| Phase | Target Segment | Strategy |
| --- | --- | --- |
| Phase 1 (M1–M12) | 2–3 CRO pilot clients | No-cost or heavily discounted pilot in exchange for co-development input, reference status, and case study rights |
| Phase 2 (M13–M24) | 10–15 mid-size CROs and Sponsors | Direct sales; conference presence (DIA, ACRP); Medidata partner marketplace listing |
| Phase 3 (M25–36) | Top-20 CROs; Big Pharma | Enterprise contracts; white-label licensing; channel partner program with regional CROs |

## 7.4 Key Partnerships to Pursue

- Medidata (Dassault Systemes) — Technology Partner Program for Rave API access and marketplace visibility

- Veeva Systems — Vault TMF and Vault EDC integration partnerships

- Major CROs (ICON, IQVIA, Syneos, PPD) — pilot program and preferred vendor agreements

- Academic Medical Centers — pilot sites with publication and reference value

- Regional EMR vendors — pre-built adapter agreements for major markets

# 8. IMMEDIATE NEXT STEPS

The following actions are required to initiate the project formally. These activities should be completed within 60–90 days of project approval:

| Priority | Action |
| --- | --- |
| #1 — Critical | Engage a Regulatory Affairs consultant with 21 CFR Part 11 and EMA Annex 11 experience to develop the regulatory strategy and CSV plan before any development begins |
| #2 — Critical | Identify and approach 2–3 potential pilot CRO or Sponsor clients; negotiate a pilot agreement that includes co-development input and reference rights |
| #3 — Critical | Apply for Medidata Technology Partner Program to secure full Rave API documentation and support |
| #4 — High | Finalize technical architecture and select cloud infrastructure provider (AWS or Azure) based on initial target market geography |
| #5 — High | Recruit core technical team: Technical Lead, 2 Backend Engineers, Medical Informatics Specialist |
| #6 — High | Develop detailed User Requirements Specification (URS) with input from at least one clinical operations expert |
| #7 — Medium | Conduct legal review of data privacy requirements for target initial markets (EU/US) |
| #8 — Medium | Establish company entity and IP protection strategy for the platform |
| #9 — Medium | Develop detailed financial model and secure initial funding for Phase 1 |
| #10 — Medium | Define the system name, brand identity, and initial marketing materials for pilot client outreach |

Decision Gate

This Project Initiation Document should be reviewed and formally approved by all key stakeholders before project commencement. Approval constitutes authorization to proceed with Phase 1 activities and commitment of the Phase 1 budget (~$800K – $1.2M). Approval is requested from: [Sponsor / Project Owner] by: [Target Approval Date]

# APPENDIX A: GLOSSARY

| Term | Definition |
| --- | --- |
| ALCOA+ | Attributable, Legible, Contemporaneous, Original, Accurate + Complete, Consistent, Enduring, Available — data integrity principles for source documentation |
| AE | Adverse Event — any untoward medical occurrence in a patient administered an investigational product |
| ATC | Anatomical Therapeutic Chemical classification for medicinal products |
| CRA | Clinical Research Associate — monitor responsible for site oversight and SDV |
| CRF | Case Report Form — document for recording required protocol information on each trial subject |
| CRO | Contract Research Organization — organization providing clinical trial services to sponsors |
| CSV | Computer System Validation — documented process of ensuring a system is suitable for intended use |
| eCRF | Electronic Case Report Form — digital version of the CRF, typically within an EDC system |
| EDC | Electronic Data Capture — computerized system for collection of clinical trial data |
| EMR / EHR | Electronic Medical Records / Electronic Health Records — digital patient medical records |
| eTMF | Electronic Trial Master File — electronic system for storing all essential trial documents |
| FHIR | Fast Healthcare Interoperability Resources — HL7 standard for electronic health data exchange |
| GCP | Good Clinical Practice — international ethical and scientific quality standard for clinical trials |
| ICH | International Council for Harmonisation of Technical Requirements for Pharmaceuticals |
| LOINC | Logical Observation Identifiers Names and Codes — universal standard for laboratory tests |
| MedDRA | Medical Dictionary for Regulatory Activities — medical terminology used in regulatory submissions |
| RBM | Risk-Based Monitoring — approach to clinical trial monitoring that focuses resources on greatest risks |
| SAE | Serious Adverse Event — AE resulting in death, hospitalization, disability, or other serious outcomes |
| SDV | Source Data Verification — process of comparing eCRF data to original source documents |
| SNOMED CT | Systematized Nomenclature of Medicine — comprehensive clinical terminology |
| TMF | Trial Master File — collection of essential documents for a clinical trial |